# TestForge QA - Documentation Control Plan

TFQ-DOC-001 | Version 1.0 | Controlled - MVP Baseline

| Document ID | TFQ-DOC-001 | Version | 1.0 |
| --- | --- | --- | --- |
| Status | Controlled - MVP Baseline | Product | TestForge QA |
| Owner | Product / Business Owner | Applies to | MVP 1.0 |
| Classification | Internal / Development Baseline | Review trigger | Any approved scope/architecture change |

# 1. Purpose

This document establishes the controlled documentation set for TestForge QA. It defines which document is authoritative for each subject, document ownership, versioning, change control, review rules and how development tools - including AI coding assistants - must consume the requirements.

# 2. Controlled document hierarchy

| Priority | Document | Purpose / authority |
| --- | --- | --- |
| 1 | TFQ-REQ-001 - MVP Product & System Requirements | Authoritative statement of MVP scope, functional/non-functional requirements, acceptance criteria and exclusions. |
| 2 | TFQ-ARCH-001 - Architecture & Engineering Standard | Authoritative technical boundaries, domain contracts, generation pipeline and implementation constraints. |
| 3 | TFQ-TEST-001 - QA & Automation Strategy | Authoritative test levels, coverage expectations and release gates. |
| 4 | TFQ-AI-001 - AI Development Contract | Portable implementation brief for ChatGPT, Claude and other coding assistants; it summarizes but does not override higher-priority controlled requirements. |
| 5 | TFQ-RMAP-001 - Product Roadmap & Commercial Plan | MVP/free positioning and post-MVP paid direction. |
| 6 | TFQ-CHG-001 - Change Log & Decision Register | Records approved requirement/architecture/product decisions and document revisions. |

# 3. Conflict rule

If documents conflict, the higher-priority document above governs. An AI tool or developer must not silently reconcile a conflict. The conflict must be raised to the Product / Business Owner before implementation.

# 4. Status lifecycle

| Status | Meaning |
| --- | --- |
| Draft | Being prepared; not approved for implementation. |
| Controlled - MVP Baseline | Approved source of truth for MVP implementation. |
| Superseded | Replaced by a newer controlled version; retained for traceability. |
| Archived | No longer active and not valid for new implementation. |

# 5. Versioning

Major version: approved change to product scope, domain contract, architecture boundary, commercial model or acceptance behavior.

Minor version: approved additive clarification that changes implementation or testing but not the overall product boundary.

Patch version: editorial correction with no intended behavioral change.

Every controlled revision must be recorded in TFQ-CHG-001 before or with the implementation PR.

# 6. Change-control workflow

Change request -> impact assessment -> Product Owner decision -> update controlled doc(s) -> update change register -> implementation branch -> tests -> PR -> merge

No developer or AI assistant may add a product feature solely because it is technically convenient.

Changes to MVP exclusions require explicit Product / Business Owner approval.

Changes to canonical models or generator semantics require corresponding automated tests.

Post-MVP/payment requirements must not leak into the free MVP implementation unless specifically approved.

# 7. Repository placement

docs/controlled/
  TFQ-DOC-001_Document_Control_Plan.docx
  TFQ-REQ-001_MVP_Requirements.docx
  TFQ-ARCH-001_Architecture_Engineering.docx
  TFQ-TEST-001_QA_Automation_Strategy.docx
  TFQ-AI-001_AI_Development_Contract.docx
  TFQ-RMAP-001_Product_Roadmap_Commercial.docx
  TFQ-CHG-001_Change_Log_Decision_Register.docx

# 8. Review cadence

Review the controlled set at each MVP milestone and before public release. Outside scheduled reviews, update documents when an approved change affects scope, acceptance criteria, architecture, security/privacy, test gates or monetization boundaries.